Proposal for Software Development Services

Talden Legal AI Platform Commercialization

Prepared For: Talden

Prepared By: Wahala Group, LLC

Proposal Date:

Proposal Number: WG-2026-001

---

# Executive Summary

Talden has successfully validated a compelling product vision centered around AI-assisted legal work product creation, review, and research. The existing platform demonstrates functional workflows and establishes a strong foundation for commercialization.

Following a comprehensive technical and architectural assessment, it has been determined that the platform has progressed beyond the concept stage but requires additional engineering to meet the standards expected of a secure, scalable, commercially deployable SaaS product.

This proposal defines a fixed-price engagement to complete the engineering work necessary to transition Talden from an advanced prototype into a production-ready commercial platform. The work will be delivered in three structured phases, each with clearly defined scope, deliverables, acceptance criteria, and payment milestones.

The total fixed investment for this engagement is $225,000, delivered over approximately 28 weeks.

---

# Scope of Engagement

Wahala Group will provide software engineering, architecture, implementation, testing, and deployment services required to commercialize the Talden platform.

The engagement includes application development, cloud infrastructure, security hardening, quality assurance, deployment support, and technical documentation necessary to achieve commercial readiness.

This proposal excludes ongoing operational support, feature development outside the agreed scope, marketing activities, and production operations unless specifically authorized through a written change order.

---

# Statement of Work

Phase 1 – Private Beta Foundation

Duration: 8 Weeks

Fixed Price: $65,000

Objective

Build the foundational platform capabilities required to support secure multi-tenant private beta customers.

Scope of Work

The Contractor shall design, develop, configure, test, and deploy the following functionality:

Authentication & Identity

- User registration

- Login and authentication

- Password reset

- Session management

- Role-based access control

Organization & Tenant Management

- Multi-tenant architecture

- Organization management

- Workspace isolation

- User invitations

- Membership management

- Permission framework

### Matter Persistence

- Persistent matter storage

- Workspace persistence

- Document persistence

- Metadata management

### Audit & Activity Logging

- User activity history

- Matter history

- Administrative audit logs

- Prompt history

- Document revision history

### Administrative Controls

- User administration

- Organization administration

- Feature controls

- Environment configuration

### Usage Tracking

- AI usage metering

- Cost tracking

- Operational analytics

### Security Hardening

- Secrets management

- API security

- Encryption validation

- Dependency review

- Logging improvements

### Deliverables

- Production authentication

- Multi-tenant platform

- Persistent workspaces

- Audit logging

- Administrative dashboard

- Usage reporting

- Security improvements

### Acceptance Criteria

Phase 1 shall be accepted when:

- Users can securely authenticate.

- Organizations can manage users.

- Matters persist across sessions.

- Audit history is available.

- Administrative controls are operational.

- Security validation has been completed.

- Platform is deployed to the private beta environment.

---

## Phase 2 – Trusted Legal Workflow Platform

Duration: 12 Weeks

Fixed Price: $95,000

### Objective

Implement trusted legal workflows that support repeatable, reviewable, and verifiable legal work product generation.

### Scope of Work

The Contractor shall implement:

- Matter workspaces

- Durable matter state management

- Human review workflows

- Draft comparison tools

- Review checkpoints

- Citation verification framework

- Legal evaluation framework

- Automated regression testing

- Workflow quality scoring

- Performance optimization

### Deliverables

- Matter workspace management

- Human review workflow

- Citation verification system

- Quality evaluation framework

- Automated testing suite

### Acceptance Criteria

Phase 2 shall be accepted when:

- Matters support structured review workflows.

- Human approval checkpoints function as designed.

- Citation verification is operational.

- Regression testing passes agreed benchmarks.

- Platform demonstrates stable workflow execution.

---

## Phase 3 – Commercial Readiness

Duration: 8 Weeks

Fixed Price: $65,000

### Objective

Prepare the platform for commercial launch and customer onboarding.

### Scope of Work

The Contractor shall implement:

- Customer onboarding workflows

- Subscription and billing integration

- Administrative dashboards

- Customer support tooling

- Platform analytics

- Operational monitoring

- Enterprise administration

- SOC 2 readiness planning

- Deployment documentation

### Deliverables

- Customer onboarding

- Billing platform integration

- Administrative dashboards

- Operational tooling

- Deployment documentation

- Commercial launch readiness package

### Acceptance Criteria

Phase 3 shall be accepted when:

- Customers can be onboarded.

- Billing functions as designed.

- Administrative tooling is operational.

- Platform monitoring is available.

- Deployment documentation is complete.

- Platform is ready to support commercial customers.

---

# Project Timeline

| Phase | Duration | Price |

|------|----------:|------:|

| Phase 1 | 8 Weeks | $65,000 |

| Phase 2 | 12 Weeks | $95,000 |

| Phase 3 | 8 Weeks | $65,000 |

| Total | 28 Weeks | $225,000 |

---

# Payment Schedule

| Milestone | Amount |

|-----------|-------:|

| Contract Execution | $22,500 |

| Phase 1 Acceptance | $42,500 |

| Phase 2 Acceptance | $95,000 |

| Phase 3 Acceptance | $65,000 |

| Total Contract Value | $225,000 |

---

# Out of Scope

Unless approved through a written change order, this engagement excludes:

- Features not described in this Statement of Work

- Mobile applications

- Native desktop applications

- Custom AI model training

- Third-party integrations outside the agreed scope

- Production operations and ongoing maintenance after project completion

- Legal or regulatory certification services

- Marketing or sales enablement activities

# Change Management

Any requested work outside the scope defined in this Statement of Work shall require a written Change Order describing the requested change, schedule impact, and any adjustment to project cost.

No additional work will begin until the Change Order has been approved by both parties.

# Acceptance

Each project phase shall be reviewed by Talden within five (5) business days of delivery.

If no written notice of material deficiencies is received within the review period, the phase shall be deemed accepted and the corresponding milestone payment shall become due.

# Signatures

By signing below, the parties acknowledge that they have reviewed and agree to the scope, pricing, payment schedule, and acceptance criteria described in this Proposal and Statement of Work.

Talden

Authorized Representative

Name: ___________________________

Title: ___________________________

Signature: ________________________

Date: ____________________________

---

Wahala Group, LLC

Authorized Representative

Name: Jason Milton

Title: Managing Member

Signature: ________________________

Date: ____________________________