This flow will separate the business decision from the legal/project documentation, which makes the buying process much less intimidating for the client.

## Phase 1 – Initial Proposal (Sales)

Purpose: Help the client decide whether they want to work with Wahala and which commercial model they prefer.

Contents:

- Executive Summary

- Business Problem

- Proposed Solution

- High-Level Timeline

- Expected Outcomes

- Investment

Then present two options.

### Option A – Custom Development

“We build the solution exclusively for you.”

- Client owns the source code

- Client owns the IP (except Wahala pre-existing IP)

- Higher upfront investment

- Lower recurring costs

- Optional support agreement

### Option B – Wahala Platform

“We build your solution on top of the Wahala Platform.”

- Lower upfront cost

- Faster delivery

- Monthly platform subscription

- Wahala owns the platform

- Client owns their data

- Ongoing enhancements included

At the end of the proposal:

Which option would you like to move forward with?

No legal language.
 No 40-page SOW.

Just sell.

# Phase 2 – Commercial Agreement

Once they pick Option A or B, you generate a tailored agreement.

This includes:

- Final pricing

- Payment schedule

- Chosen commercial model

- Licensing terms

- Support plan

- Warranty

- Change Order process

The client signs this and pays the deposit.

Now the deal is closed.

# Phase 3 – Scope of Work (SOW)

Now your team has time to produce a detailed SOW based on discovery and the signed commercial terms.

This includes:

- Business objectives

- Functional requirements

- User stories

- Deliverables

- Milestones

- Acceptance criteria

- Assumptions

- Out-of-scope items

- Technical architecture

- Integrations

This becomes the blueprint for engineering.

# Phase 4 – Project Initiation

Once the SOW is approved:

- Generate Epics

- Generate Stories

- Generate Tasks

- Generate Test Cases

- Build project timeline

- Kickoff meeting

## The full Wahala sales flow

Discovery Call

│

▼

Requirements Discovery

│

▼

Initial Proposal

│

▼

Client Chooses

Option A or B

│

▼

Final Commercial Agreement

│

▼

Deposit Received

│

▼

Detailed Scope of Work

│

▼

Client Approval

│

▼

Project Kickoff

│

▼

Generate Epics

│

▼

Generate Stories

│

▼

Sprint Planning

│

▼

Development

│

▼

UAT

│

▼

Production

│

▼

Support